# Product Requirements Document

# Resource Management System (RMS)

Document Version: 1.0

Date: February 16, 2026

Project Timeline: 2 Weeks (Feb 16 - March 2, 2026)

Confidentiality: Internal Use Only

# Table of Contents

# 1. Executive Summary

## 1.1 Project Overview

The Resource Management System (RMS) is a comprehensive web-based platform designed to replace the current manual Excel-based workflow for managing staff augmentation operations. The system will centralize tracking of resource requests, candidate sourcing, onboarding, and lifecycle management from initial request through exit.

## 1.2 Problem Statement

The organization currently manages approximately 300+ active resources using multiple Excel spreadsheets (Resource Data, SOW Tracker, Category Data, Recruiter Pipeline). This manual process results in:

• Data inconsistencies due to manual entry (e.g., role name variations)

• No centralized profile storage - requires email searches to retrieve candidate documents

• Client visibility into high attrition rates when sharing Excel files

• Difficult billing reconciliation with client systems (Jira username mapping)

• No audit trail for request origins or client communications

• Inability to scale beyond 300-500 resources

## 1.3 Business Objectives

Primary Goals:

1. Eliminate Excel dependency by providing a centralized web-based RMS

2. Implement comprehensive recruiter pipeline tracking with 21 candidate data points

3. Automate status workflows (New → Back Office → Admin → Client → Onboarded → Exit)

4. Reduce data entry errors through dropdown-based Job Profile selection

5. Enable instant profile retrieval through integrated document storage

## 1.4 Success Metrics

• 100% of resource requests created in RMS (zero Excel usage)

• Dashboard load time under 2 seconds for 500+ resource records

• Profile retrieval reduced from ~5 minutes (email search) to <10 seconds

• Zero role naming inconsistencies through enforced dropdown selection

• Recruiter pipeline fully adopted by HR team within first week of deployment

# 2. User Personas

## 2.1 Recruiter (Back Office User)

Demographics:

• Role: Talent Acquisition Specialist / Resource Manager

• Daily Tasks: Source candidates, coordinate with vendors, schedule interviews, track pipeline stages

• Pain Points: Managing multiple Excel sheets, manually updating candidate statuses, losing track of interview schedules

Goals:

• Quickly add and track candidates from multiple sources (vendors, job portals)

• Update interview schedules and candidate statuses in one place

• Edit candidate details at any time (CTC, location, notice period, etc.)

• Attach and retrieve candidate resumes instantly

Frustrations:

• Cannot find candidate data when HR manager asks for updates

• Accidentally overwriting data in shared Excel files

• No way to track which vendor provided which candidate

## 2.2 Admin User

Demographics:

• Role: Operations Admin / Client Relations Manager

• Daily Tasks: Validate candidate profiles, send submissions to client, track onboarding status, process exits

Goals:

• Perform final quality check on candidate profiles before client submission

• Log all communication with client (email timestamps, recipients)

• Track onboarding progress and capture billing start dates

• Process exits and initiate backfills when needed

Frustrations:

• Searching emails manually to find sent candidate profiles

• Forgetting to log billing start dates for invoicing

• No visibility into which candidates are ready for client submission

## 2.3 Future: Client Portal User (Phase 2)

Demographics:

• Role: Client HR / Project Manager

• Needs: Real-time visibility into active resources, pending submissions, project assignments

Goals:

• View current active resources without requesting updates

• See pending candidate submissions awaiting review

• Track project-wise resource allocation

Requirements:

• Read-only access (cannot modify data)

• Filter out sensitive internal data (exit history, vendor details)

# 3. User Stories & Acceptance Criteria

## 3.1 Resource Request Management

US-001: Create Resource Request

As an Admin, I want to create a resource request with auto-generated Request ID so that I can formally track client requirements.

Acceptance Criteria:

• System auto-generates sequential Request ID (format: R001, R002, etc.)

• User selects Job Profile from dropdown (prevents typing errors)

• User can specify number of positions (e.g., 5 positions creates 5 Request IDs)

• User captures request source (Email/Chat) with reference field

• Initial status automatically set to "New"

US-002: View Dashboard Metrics

As a Recruiter or Admin, I want to see real-time dashboard metrics so that I can understand current resource status at a glance.

Acceptance Criteria:

• Display total resource requests count

• Show onboarded resources count (Status = "Onboarded")

• Show awaiting onboarding count (Status = "With Client")

• Show "To Be Shared" count (Status = "With Admin")

• Display role-wise breakdown chart (e.g., Backend Developer: 15, QA: 8)

• Dashboard loads in under 2 seconds for 500+ records

## 3.2 Recruiter Pipeline

US-003: Add Candidate to Request

As a Recruiter, I want to add a candidate with comprehensive details so that I can track sourcing and interview progress.

Acceptance Criteria:

• System provides 21-field form including:

- Owner (recruiter assignment)

- Vendor (WRS, GFM, Internal, etc.)

- Interview Date/Time

- Candidate Status (L1 Reject, L2 Scheduled, Selected, etc.)

- Contact details (Name, Email, Phone)

- Experience (Total, Relevant)

- Compensation (Current CTC, Expected CTC)

- Location (Current, Preferred Work Location)

- Notice Period, Remarks

• User can upload candidate resume (PDF/DOCX)

• All fields remain editable at any time after creation

US-004: Update Candidate Status

As a Recruiter, I want to update candidate status as they progress through interviews so that I can track pipeline movement.

Acceptance Criteria:

• Status dropdown includes: L1 Reject, L2 Reject, Screen Reject, L1 Scheduled, L2 Scheduled, Screen Select, Selected, Duplicate, Interview to be scheduled

• Status change updates candidate record immediately

• When status = "Selected", recruiter can prepare profile for admin review

## 3.3 Admin Review & Client Submission

US-005: Validate Candidate for Client Submission

As an Admin, I want to validate candidate profiles before sending to client so that we ensure quality and completeness.

Acceptance Criteria:

• System shows all requests with Status = "With Admin"

• Admin can view candidate details and download attached resume

• Validation checklist includes:

- Email address created and verified

- Profile format matches company template

- Experience requirements match Job Profile

• If validation fails, admin can reject back to "With Back Office" with reason

• If validation passes, admin can generate email template for client submission

US-006: Log Client Communication

As an Admin, I want to log all communications sent to client so that there is an audit trail for future reference.

Acceptance Criteria:

• System captures date/time of email sent

• System captures client recipient emails

• System captures email subject and body (summary)

• Communication log viewable for each request

## 3.4 Onboarding & Exit Management

US-007: Mark Resource as Onboarded

As an Admin, I want to capture onboarding details when client approves a candidate so that billing can begin.

Acceptance Criteria:

• Admin enters Billing Start Date (date candidate joins client workspace)

• Admin captures Client Email ID (email candidate uses in client system)

• Admin captures Client Jira Username (for billing reconciliation)

• Status automatically updates to "Onboarded"

• Resource appears in "Active Resources" dashboard view

US-008: Process Resource Exit

As an Admin, I want to process exits and trigger backfills when needed so that client positions remain filled.

Acceptance Criteria:

• Admin selects Exit Reason from dropdown (Customer Terminated, Resigned, No Show, Security Breach, Project Completion, Performance Issues)

• Admin enters Last Working Day (billing end date)

• Admin chooses Replacement Required (Yes/No)

• If Replacement Required = Yes, system auto-creates new Request ID with Type = "Backfill", same SOW, Status = "With Back Office"

• Original request status updates to "Exit"

## 3.5 Job Profile & SOW Management

US-009: Create Job Profile

As an Admin, I want to create standardized job profiles so that recruiters select consistent role definitions when creating requests.

Acceptance Criteria:

• Admin enters Role/Designation (e.g., "Backend Node.js Developer")

• Admin provides Job Description (text field or attached file)

• Admin lists Primary Skills and Secondary Skills

• Admin sets Experience Level (Junior/Mid/Senior)

• Admin defines Billing Rate (per hour/month)

• System prevents duplicate role names

US-010: Manual SOW Entry (Phase 1)

As an Admin, I want to create SOW records linked to requests so that I can track contractual commitments.

Acceptance Criteria:

• Admin manually enters SOW ID, Role, SOW Date

• Admin links SOW to one or more Request IDs

• SOW list displays total Request IDs per SOW

• SOW can be shared with multiple requests (e.g., 1 SOW for 5 Oracle Developer positions)

# 4. Functional Requirements

## 4.1 Authentication & Access Control

• Users must authenticate with email and password

• Role-based access control (RBAC) with two primary roles:

- Back Office (Recruiter): Can create/edit candidates, update pipeline, view all requests

- Admin: Can review candidates, send to client, process onboarding/exits, manage job profiles

• Permission-based feature access (e.g., only admins can "Send to Client")

• User sessions secured with industry-standard authentication patterns

## 4.2 Dashboard & Reporting

Key Metrics:

• Total resource requests (count)

• Onboarded resources (count and list)

• Awaiting onboarding (Status = "With Client")

• To be shared with client (Status = "With Admin")

• Active exits (resources that left this month)

Visualizations:

• Role-wise breakdown (bar/pie chart showing counts per role)

• Technology distribution (chart showing primary skills)

• Attrition rate trend (line graph over time)

• Average time to onboard metric (days from request to onboarding)

Filters:

• Filter by status (All, New, With Back Office, With Admin, With Client, Onboarded, Exit)

• Filter by date range

• Filter by role/technology

## 4.3 Resource Request Workflow

Request Creation:

• Auto-generate sequential Request ID (R001, R002, etc.)

• Select job profile from dropdown (enforced - prevents typing)

• Specify number of positions (creates multiple Request IDs if needed)

• Capture request source (Email/Chat) with reference field (email ID/chat link)

• Set priority: Urgent/High/Medium/Low

• Optional project field (some clients don't share project names)

• Initial status: "New"

Status Progression:

New → With Back Office → With Admin → With Client → Onboarded → Exit

• Users can manually update status at appropriate workflow stages

• Status change timestamps logged for audit

## 4.4 Recruiter Pipeline (Candidate Tracking)

CRITICAL REQUIREMENT: This module captures all 21 fields required by the recruiting team to manage vendor sourcing, interviews, and candidate details.

Candidate Form Fields (21 Total):

| # | Field Name | Description |
| --- | --- | --- |
| 1 | Owner | Recruiter assigned to this candidate |
| 2 | Date | Date candidate was added |
| 3 | Vendor | Sourcing vendor (e.g., WRS, GFM, Internal) |
| 4 | Interview Date | Scheduled interview date |
| 5 | Time | Interview time slot |
| 6 | Candidate Status | L1/L2 Reject, Screen Reject, Selected, etc. |
| 7 | Skill | Primary skill (e.g., Node.js, DBA) |
| 8 | Candidate Name | Full name |
| 9 | Contact Number | Phone number |
| 10 | Email ID | Candidate email |
| 11 | Total Exp | Total years of experience |
| 12 | Relevant Exp | Years of relevant skill experience |
| 13 | Current Company | Current employer |
| 14 | Current CTC | Annual salary (current) |
| 15 | Expected CTC | Expected annual salary (Fixed + Variable) |
| 16 | Current Location | City/State |
| 17 | Work Location | Preferred work location |
| 18 | Notice Period | Days (e.g., "30 days", "Immediate") |
| 19 | Remarks | Additional notes |
| 20 | Invite States | Interview invite status |
| 21 | Resume Upload | Attached candidate resume (PDF/DOCX) |

Key Requirements:

• All 21 fields must be editable at any time (recruiter requirement)

• Recruiters can add multiple candidates to a single request

• Resume files stored securely and retrievable instantly

• Candidate status dropdown options: L1 Reject, L2 Reject, Screen Reject, L1 Scheduled, L2 Scheduled, Screen Select, Selected, Duplicate, Interview to be scheduled

## 4.5 Admin Operations

Profile Validation & Client Submission:

• View all requests with Status = "With Admin"

• Download candidate profiles for review

• Validation checklist (email created, profile format, experience match)

• If validation fails: reject back to "With Back Office" with reason

• If validation passes: generate email template for client (manual copy-paste in Phase 1)

• Log communication details (date, recipients, subject, body)

• Update status to "With Client" after submission

Onboarding:

• Capture Billing Start Date (critical for invoicing)

• Capture Client Email ID (email candidate uses in client workspace)

• Capture Client Jira Username (for billing reconciliation with client timesheets)

• Update status to "Onboarded"

Client Rejection Handling:

• Capture rejection reason (dropdown + free text)

• Ask: Replacement Required? (Yes/No)

• If Yes: Auto-create new Request ID (Type = "Backfill", same SOW, Status = "With Back Office")

• If No: Mark request as "Rejected by Client" (closed)

Exit Processing:

• Select exit reason: Customer Terminated, Resigned, No Show, Security Breach, Project Completion, Performance Issues

• Enter Last Working Day (billing end date)

• Enter exit notes (multi-line text)

• Ask: Replacement Required? (Yes/No)

• If Yes: Auto-create backfill request (Type = "Backfill", same SOW)

• Update original request status to "Exit"

• Support 2-3 day overlap for knowledge transfer (new resource onboards before old exits)

## 4.6 Job Profile Management

• Create job profiles with: Role name, Job Description, Primary/Secondary Skills, Experience Level, Billing Rate

• Edit existing job profiles

• Delete job profiles (with validation - cannot delete if in use)

• List all job profiles (sortable/filterable)

• Prevent duplicate role names

• Job profiles used as dropdown selections when creating resource requests

## 4.7 SOW Tracker (Phase 1: Manual Entry)

• Manually create SOW records (SOW ID, Role, SOW Date)

• Link SOW to one or more Request IDs

• View SOW list showing Request ID counts per SOW

• One SOW can map to multiple positions (e.g., 1 SOW for 5 Oracle Developer requests)

Note: Automated SOW PDF generation deferred to Phase 2.

# 5. Scope & Boundaries

## 5.1 Phase 1 Scope (2-Week Delivery)

In Scope:

✓ User authentication and role-based access (Recruiter, Admin)

✓ Dashboard with metrics and visualizations

✓ Job Profile management (CRUD)

✓ Resource Request creation with auto-generated IDs

✓ Full recruiter pipeline with 21-field candidate tracking

✓ Admin review and manual client submission workflow

✓ Onboarding management (capture billing start date, client identifiers)

✓ Exit management with automated backfill creation

✓ SOW tracker (manual entry)

✓ File upload for candidate resumes

✓ Communication logging (audit trail)

## 5.2 Phase 2 Scope (Post-MVP)

Future Enhancements:

• Client Portal (read-only view, filtered to hide exits/internal data)

• Multi-tenancy architecture (support multiple staffing companies)

• Automated billing integration (JIRA timesheet imports)

• SOW PDF auto-generation with templates

• Email automation (auto-send profiles to client)

• AI-driven features:

- Resume parsing and standardization

- Candidate-to-JD matching scores

- AI chatbot for initial candidate screening

• Job portal integrations (Naukri, LinkedIn)

## 5.3 Explicit Out of Scope

• Payroll processing or salary disbursement

• Performance review or appraisal workflows

• Attendance tracking or leave management

• Client project management (beyond resource assignment)

• Internal employee management (system is for client-facing resources only)

# 6. Assumptions & Dependencies

## 6.1 Assumptions

• All users have desktop/laptop access (mobile-responsive but desktop-first design)

• Users have stable internet connection

• Single client in Phase 1 (multi-client architecture prepared for Phase 2)

• Billing reconciliation done manually in Phase 1 (JIRA integration in Phase 2)

• Email to clients sent via manual copy-paste in Phase 1 (automation in Phase 2)

• SOW documents created manually in Phase 1 (PDF generation in Phase 2)

## 6.2 Dependencies

• Cloud database infrastructure setup (PostgreSQL)

• Authentication service configuration

• File storage service for resume uploads

• HR team availability for user acceptance testing

• Existing job profile data migration from Excel

# 7. Success Criteria & Metrics

## 7.1 Acceptance Criteria

Phase 1 is considered complete when:

• All user stories (US-001 through US-010) are testable and pass acceptance criteria

• HR team successfully creates 10 test resource requests end-to-end (new → onboarded)

• Admin successfully processes 5 test exits with backfill creation

• Dashboard loads in under 2 seconds with 100+ test records

• All 21 candidate fields are editable and data persists correctly

• File uploads (resumes) tested with PDF and DOCX formats

• System deployed to production environment and accessible to HR team

## 7.2 Business Metrics (Post-Launch)

Within 1 Month of Deployment:

• 100% of new resource requests created in RMS (zero Excel usage)

• Profile retrieval time reduced from ~5 minutes to <10 seconds (measured from admin user feedback)

• Zero role naming inconsistencies (measured by absence of duplicate/variant role names)

• HR team satisfaction score ≥ 4.0/5.0 (measured via post-deployment survey)

Within 3 Months of Deployment:

• Average time to onboard reduced by 20% (measured from request creation to onboarding date)

• Admin workload reduced by 30% (measured by hours spent on manual tasks)

• Communication audit trail used successfully in 5+ client escalations

# 8. Document Approval & Sign-Off

This PRD must be reviewed and approved by key stakeholders before proceeding to technical design and implementation.

| Role | Approval Status | Date | Comments |
| --- | --- | --- | --- |
| Product Sponsor | Pending |  |  |
| Technical Manager | Pending |  |  |
| HR & Talent Acquisition Lead | Pending |  |  |
| Development Team Lead | Pending |  |  |

--- END OF DOCUMENT ---

Next Steps: Upon PRD approval, proceed to Technical Requirements Document (TRD) creation, followed by feature mapping and implementation planning.