Product Requirements Document

Resource Management System (RMS)

Document Version: 2.0 (Updated)

Original Version: 1.0 — February 16, 2026 — Jaicind Santhibhavan

Update Date: March 13, 2026

Update Author: Parth P (RMS Engineering Lead)

Project Timeline: 2 Weeks (Feb 16 – March 2, 2026)

Confidentiality: Internal Use Only

This document is an additive update to the original PRD. All changes are tagged [v2.0 UPDATE] or [v2.0 NEW].

# Table of Contents

1. Executive Summary

1.1 Project Overview

1.2 Problem Statement

1.3 Business Objectives

2. User Personas

2.1 Back Office Recruiter

2.2 Admin (Profile Review & Client Submission)

2.3 Management Persona (v2.0 NEW)

2.4 Client Portal User (Phase 2)

3. User Stories & Acceptance Criteria (US-001 to US-010)

4. Functional Requirements

4.1 Authentication & Role-Based Access Control

4.2 Dashboard & Real-Time Metrics

4.3 Job Profile Management

4.4 Resource Request Workflow

4.5 Recruiter Pipeline (21-Field Form)

4.6 Admin Review & Client Submission

4.7 Onboarding Workflow

4.8 Exit Management & Backfill

4.9 SOW Tracker (Manual Entry)

4.10 Vendor Management (v2.0 NEW)

5. Candidate Fields Specification

6. Scope & Boundaries

6A. Phase 1 — Delivered Features Summary (v2.0 NEW)

7. Assumptions & Dependencies

8. Success Criteria & KPIs

9. Database Schema — Actual (v2.0 NEW)

# 1. Executive Summary

## 1.1 Project Overview

The Resource Management System (RMS) is a comprehensive web-based platform designed to replace the current manual Excel-based workflow for managing staff augmentation operations. The system will centralize tracking of resource requests, candidate sourcing, admin review, client submission, onboarding, and lifecycle management from initial request through exit.

## 1.2 Problem Statement

The organization currently manages approximately 300+ active resources using multiple Excel spreadsheets (Resource Data, SOW Tracker, Category Data, Recruiter Pipeline). This manual process results in:

Data inconsistencies due to manual entry (e.g., role name variations like "Java Developer" vs "Java Dev")

No centralized profile storage — requires email searches to retrieve candidate resumes

Client visibility into high attrition rates when sharing Excel files directly

Difficult billing reconciliation with client systems due to Jira username mapping issues

No audit trail for request origins (email vs chat) or client communications

Inability to scale beyond 300–500 resources without exponential manual effort

Backfill requests created manually with no linkage to original exits/rejections

## 1.3 Business Objectives

The RMS aims to:

Centralize all staff augmentation operations in one secure, web-based platform

Reduce data entry errors by 90% through structured forms and validation rules

Provide real-time visibility into resource pipeline, onboarded headcount, and attrition trends

Streamline recruiter-to-admin handoff for client profile submissions

Automate backfill request creation for exits and client rejections

Enable scalability to support 500+ concurrent resources without performance degradation

Create comprehensive audit trail for all request sources and client communications

# 2. User Personas

## 2.1 Back Office Recruiter

Role: Handles candidate sourcing, screening, and initial submission to admin

Responsibilities:

Create resource requests when client requirements are received

Source candidates from vendors (WRS, GFM) or internal database

Add candidates with complete 21-field profile form

Upload candidate resumes (PDF/DOCX)

Update candidate status through pipeline

Mark requests as "With Admin" when ready for profile review

Pain Points (Current):

Manually copying data across multiple Excel sheets

No dropdown validations — frequent typos in role names and statuses

Cannot track which recruiter owns which candidate

Searching emails to find candidate resumes submitted weeks ago

## 2.2 Admin (Profile Review & Client Submission)

Role: Reviews recruiter-submitted profiles and sends them to clients

Responsibilities:

View all requests marked "With Admin"

Validate candidate profiles (email format, JD alignment, resume quality)

Reject profiles back to recruiter with feedback if needed

Generate professional email templates for client submission

Log communication details (date sent, client contact)

Update status to "With Client" after submission

Process client selections and rejections

## 2.3 Management Persona

[v2.0 NEW] New persona added based on stakeholder calls with Raja PV and Senthil Natarajan.

Role: Senior leadership visibility into pipeline and delivery health

Responsibilities:

View dashboards showing overall pipeline health

Review onboarded headcount by role and technology

Monitor attrition trends and SOW alignment

Review vendor performance metrics

Access read-only view of resource statuses across all requests

Confirmed during demo on February 23, 2026. MANAGEMENT role is implemented in the system with read-only dashboard access.

## 2.4 Client Portal User (Phase 2)

Future persona — not part of Phase 1 scope. See Section 6.2 for Phase 2 features.

Set of people (client-side) who need to review and see status — should be able to see dashboards and view resource in which stage.

# 3. User Stories & Acceptance Criteria

### US-001: Resource Request Creation

As a Back Office Recruiter, I want to create resource requests with auto-generated IDs so that I can track client requirements systematically.

Acceptance Criteria:

Request ID is auto-generated (format: REQ-YYYYMMDD-XXX)

Job profile is selected from dropdown

Request source (Email/Chat) is captured

Priority (Urgent/High/Medium/Low) can be set

Multi-position requests are supported

Request is saved and visible in list view

### US-002: Candidate Addition (21-Field Form)

As a Back Office Recruiter, I want to add candidates with complete profiles so that Admin can review all necessary information.

Acceptance Criteria:

All 21 fields can be filled (see Section 5)

Resume can be uploaded (PDF/DOCX, max 5MB)

Owner (recruiter) is assigned from dropdown

Candidate status defaults to "New"

Candidate is linked to request ID

Form validates required fields before save

### US-003: Admin Profile Review

As an Admin, I want to review recruiter-submitted profiles so that I only send quality candidates to clients.

Acceptance Criteria:

Can view all requests "With Admin"

Can see complete candidate profile with resume

Can reject to recruiter with reason

Can approve and proceed to client submission

Validation checklist is visible (email, JD match, resume quality)

[v2.0 UPDATE] L1/L2 interview feedback statuses are captured as part of the candidate record.

### US-004: Client Submission

As an Admin, I want to generate professional emails for client submission so that the process is standardized.

Acceptance Criteria:

Email template is auto-generated with candidate details

Can download candidate profile as PDF

Can log communication date and client contact

Status updates to "With Client" after submission

Audit trail is maintained

### US-005: Onboarding Workflow

As an Admin, I want to capture onboarding details so that billing and client systems are synchronized.

Acceptance Criteria:

Can mark candidate as onboarded

Billing start date is captured

Client email ID is captured

Client Jira username is captured

Status updates to "Onboarded"

Dashboard metrics update in real-time

### US-006: Exit Processing

As an Admin, I want to process exits with reasons so that attrition trends can be analyzed.

Acceptance Criteria:

Can select exit reason from dropdown (6 options)

Last working day is captured

Exit notes can be added

Replacement required flag can be set

Backfill request is auto-created if replacement needed

Status updates to "Exit"

### US-007: Dashboard Visibility

As a user, I want to see real-time metrics so that I can track pipeline health.

Acceptance Criteria:

Total requests count is displayed

Onboarded count is displayed

Awaiting onboarding count (status = "With Client") is shown

To be shared count (status = "With Admin") is shown

Role-wise breakdown chart is displayed

Technology distribution is visible

### US-008: SOW Tracker

As an Admin, I want to track SOW details so that headcount can be reconciled with contracts.

Acceptance Criteria:

Can manually enter SOW details

Can link request IDs to SOW

Can view SOW list in table format (default: Active SOWs only)

Can see request count per SOW

[v2.0 UPDATE] SOW is mandatory-linked to each Resource Request (confirmed: Raja PV)

[v2.0 UPDATE] Active instances on an SOW represent onboarded resources under that contract

### US-009: Backfill Automation

As an Admin, I want backfill requests to be auto-created so that replacements are not forgotten.

Acceptance Criteria:

Backfill is created when exit has "replacement required" = Yes

Backfill is created when client rejection has "replacement required" = Yes

Backfill request inherits job profile from original request

Backfill is linked to original request ID

[v2.0 UPDATE] For backfill scenarios, the same SOW carries forward from the original request

[v2.0 UPDATE] Overlap period (1–2 weeks) is trackable via the overlap_until date field

### US-010: Communication Logging

As an Admin, I want to log all client communications so that there is an audit trail.

Acceptance Criteria:

Can log communication date

Can log client contact person

Can log communication type (email/call/meeting)

All logs are timestamped and linked to request

# 4. Functional Requirements

## 4.1 Authentication & Role-Based Access Control

User login with email and password

Permission-based feature access (e.g., only Admin can "Send to Client"; Management has read-only)

Session persistence across page refresh

Logout functionality

[v2.0 UPDATE] Three roles: Back Office (Recruiter), Admin, and Management

## 4.2 Dashboard & Real-Time Metrics

Total requests metric

Onboarded count

Awaiting onboarding count (status = "With Client")

To be shared count (status = "With Admin")

Role-wise breakdown (bar/pie chart)

Technology distribution chart

Status filter dropdown

Attrition rate trend graph (Phase 1 basic, Phase 2 advanced)

Average time to onboard metric

Date range filter

[v2.0 UPDATE] Vendor performance breakdown (sourcing by vendor)

[v2.0 UPDATE] SOW utilization summary

[v2.0 UPDATE] Granular candidate pipeline status breakdown (per HR-approved statuses)

[v2.0 NEW] Advanced KPI cards and hiring funnel visualization

## 4.3 Job Profile Management

Create job profile (role name, technology, experience)

Edit job profile

Delete job profile (with validation — cannot delete if linked to requests)

List job profiles (paginated)

Duplicate validation (same role name cannot exist twice)

[v2.0 NEW] Job description (rich text) and JD file upload (jd_file_url)

## 4.4 Resource Request Workflow

Create request with auto-generated ID (REQ-YYYYMMDD-XXX)

Select job profile from dropdown

Capture request source (Email/Chat)

Set priority (Urgent/High/Medium/Low)

Support multi-position requests

View request list (paginated)

Filter requests by status, priority, job profile

Search by request ID or candidate name

[v2.0 UPDATE] SOW linkage is mandatory — each resource request must be associated with an SOW

[v2.0 UPDATE] Request type field: New / Backfill

[v2.0 UPDATE] overlap_until date field to track overlap period during backfill scenarios

## 4.5 Recruiter Pipeline (21-Field Form)

Add candidate with 21 fields (see Section 5)

Owner assignment (recruiter dropdown)

Vendor field (dropdown — see Section 4.10 for vendor master)

Interview date & time picker

CTC fields (current/expected)

Location fields (current/work location)

Notice period field

Remarks (multi-line text)

Upload resume (PDF/DOCX, max 5MB)

Edit candidate details (all 21 fields)

View candidate list for request

Update request status to "With Admin"

[v2.0 UPDATE] Candidate status dropdown with HR-approved statuses: NEW, SCREENING_DONE, L1_COMPLETED, L1_REJECTED, L2_COMPLETED, L2_REJECTED, SELECTED, WITH_CLIENT, ONBOARDED, EXIT, OFFER_BACK_OUT, INTERVIEW_BACK_OUT

[v2.0 UPDATE] L1/L2 interview feedback fields and feedback file uploads (l1/l2_feedback_file_url) capture round-specific assessment

[v2.0 NEW] Candidate Source field (Internal, Vendor, Referral, etc.)

[v2.0 NEW] Kanban view showing candidates grouped by pipeline status with drag-and-drop

## 4.6 Admin Review & Client Submission

View requests "With Admin"

Validation checklist (email format, JD alignment, resume quality)

Download candidate profile as PDF

Reject to Back Office with reason

Generate email template for client

Update status to "With Client"

Log communication details (date, client contact, type)

## 4.7 Onboarding Workflow

Mark as onboarded

Capture billing start date

Capture client email ID

Capture client Jira username

Update status to "Onboarded"

Client rejection flow (with reason)

Replacement required choice

Auto-create backfill on rejection if replacement needed

## 4.8 Exit Management & Backfill

Process exit (capture reason & last working day)

Exit reason dropdown (6 options: Better Offer, Personal, Performance, Client End, Project End, Other)

Last working day date picker

Exit notes (multi-line text)

Replacement required choice

Auto-create backfill on exit if replacement needed

Update status to "Exit"

[v2.0 UPDATE] When backfill is triggered: same SOW carries forward; overlap_until date is captured to track transition period

## 4.9 SOW Tracker (Manual Entry)

Manual SOW entry form

Link SOW to request IDs

View SOW list (table)

Display request count per SOW

[v2.0 UPDATE] Default filter: Active SOWs only (per Jaicind's instruction)

[v2.0 UPDATE] Active instances count on each SOW = number of currently Onboarded resources

[v2.0 UPDATE] SOW is a mandatory field on Resource Requests (confirmed: Raja PV)

[v2.0 NEW] Track target_date and submitted_date

## 4.10 Vendor Management

[v2.0 NEW] Vendor is a master module — not merely a dropdown field.

CRUD operations for vendor master (Admin only)

Vendors included: WRS, GFM, Internal (SipraHub direct sourcing), and additional Anton vendors

Vendor is linked to each candidate record

Vendor field drives dashboard analytics on sourcing distribution

Admin can add/edit/deactivate vendors without a code change

# 5. Candidate Fields Specification

## 5.1 21-Field Breakdown

| # | Field Name | Description / Validation Rules |
| --- | --- | --- |
| 1 | Owner | Recruiter assigned (dropdown from users table) |
| 2 | Date | Date candidate added (auto-populated, DD-MMM-YYYY) |
| 3 | Vendor | Sourcing vendor (dropdown from Vendor master) |
| 4 | Interview Date | Scheduled interview date (date picker) |
| 5 | Candidate Name | Full name (text, max 100 chars, required) |
| 6 | Email | Email address (email validation, required) |
| 7 | Phone | Contact number (10 digits, numeric) |
| 8 | Current Company | Current employer name (text, max 100 chars) |
| 9 | Current CTC | Current annual salary (numeric, in lakhs) |
| 10 | Expected CTC | Expected annual salary (numeric, in lakhs) |
| 11 | Current Location | Current city/location (text, max 50 chars) |
| 12 | Work Location | Preferred work location (text, max 50 chars) |
| 13 | Notice Period | Notice period in days (numeric, 0–90) |
| 14 | Total Experience | Total years of experience (numeric, decimal) |
| 15 | Relevant Experience | Years of relevant experience (numeric, decimal) |
| 16 | Skills | Technical skills (comma-separated, max 500 chars) |
| 17 | Status | [v2.0] NEW, SCREENING_DONE, L1_COMPLETED, L1_REJECTED, L2_COMPLETED, L2_REJECTED, SELECTED, WITH_CLIENT, ONBOARDED, EXIT |
| 18 | Interview Time | Time of interview (time picker, HH:MM) |
| 19 | Remarks | Multi-line notes (textarea, max 1000 chars) |
| 20 | Resume | Upload resume (PDF/DOCX only, max 5MB) |
| 21 | Request ID | Linked resource request ID (auto-populated) |

## 5.2 Field Validation Rules

All fields marked as "required" must be validated before form submission. Dropdown fields must enforce selection from predefined values only. File uploads must validate file type and size constraints.

[v2.0 UPDATE] The candidate status field must enforce the 10 HR-approved values listed above. Legacy statuses from v1.0 are superseded and replaced.

# 6. Scope & Boundaries

## 6.1 Phase 1: Core Platform — ✅ COMPLETE

[v2.0 UPDATE] Phase 1 delivered on schedule. Demo to management on February 23, 2026.

Included in Phase 1 (all delivered):

User authentication and RBAC (3 roles: Admin, Recruiter, Management)

Dashboard with core metrics and bar/pie charts

Job profile CRUD

Resource request workflow with REQ-YYYYMMDD-XXX auto-IDs

Recruiter pipeline with 21-field candidate form

Kanban view of candidate pipeline

Admin review and client submission

Onboarding workflow (billing date, client Jira ID)

Exit management with backfill automation

SOW tracker (manual entry, linked to requests)

Communication logs (per request and per candidate)

Vendor Management module (CRUD master)

L1/L2 interview feedback capture & file uploads

Resume upload to Supabase Storage

Dashboard overhaul (KPI cards, hiring funnel)

Job Profile descriptions and JD uploads

## 6.2 Phase 2: Advanced Features (Post March 2026)

[v2.0 UPDATE] Phase 2 scope expanded with 8 new items.

Deferred to Phase 2:

Client portal (direct login for clients)

Advanced analytics (predictive attrition modeling)

Email integration (Gmail/Outlook sync)

Calendar integration for interview scheduling

Bulk upload (Excel import for candidates)

Advanced search with filters (Boolean search)

Mobile app (iOS/Android)

Notifications (email/SMS alerts)

Document version control for resumes

API integrations (Jira, Workday, LinkedIn/Job Boards)

Multi-language support

Custom report builder

New Phase 2 items (v2.0):

[v2.0 NEW] Payroll Management — Jira time dump CSV import + payroll calculation engine

[v2.0 NEW] Exit Management Dedicated Page — full exit workflow with analytics

[v2.0 NEW] Onboarding Workflow Page — dedicated onboarding UX

[v2.0 NEW] Production Hosting & Deployment (Railway/Fly.io)

[v2.0 NEW] PR Review Workflow Setup — GitHub branch protection + manager approval

[v2.0 NEW] User Training Materials — SOPs and guides

[v2.0 NEW] Resume Parsing (AI-powered extraction)

[v2.0 NEW] LinkedIn / Job Board API Integration

[v2.0 NEW] Advanced Dashboard Analytics — deeper breakdowns, trends, PDF export

## 6.3 Out of Scope

Time tracking or attendance

Performance appraisals

Learning management system

Video interviewing platform

[v2.0 UPDATE] Payroll management reclassified from Out-of-Scope to Phase 2 (per Raja PV and HR team direction).

# 6A. Phase 1 — Delivered Features Summary

[v2.0 NEW] New section added in v2.0 to document what was actually built and delivered.

## Overview

Phase 1 was successfully delivered and demo'd to management (Raja PV and Senthil Natarajan) on February 23, 2026, completing on schedule within the 2-week sprint.

## Technology Stack

| Layer | Technology |
| --- | --- |
| Backend | Python FastAPI + Uvicorn (async) |
| Frontend | React 18 + TypeScript + Vite |
| Database | Supabase (PostgreSQL) |
| Authentication | Supabase Auth (JWT, ES256) |
| File Storage | Supabase Storage (resume uploads) |
| API Count | 23 endpoints |

## Database — 6 Tables

| Table | Purpose |
| --- | --- |
| profiles | User accounts + role (ADMIN, RECRUITER, MANAGEMENT) |
| job_profiles | Job role master (role name, technology, experience) |
| resource_requests | Resource requests with auto-generated REQ IDs |
| candidates | 21-field candidate records linked to requests |
| communication_logs | Audit trail — per request and per candidate |
| sows | Statement of Work master, linked to requests |

## API Endpoints (23)

/auth/login, /auth/me

/job-profiles/ (CRUD — admin write only)

/requests/ (CRUD + status transitions)

/candidates/ (CRUD, resume upload)

/sows/ (CRUD — admin write only)

/logs/ (create + list)

/dashboard/metrics

/health

## E2E Testing

17 E2E test flows verified via Playwright covering: Login (3 roles), Dashboard, Requests CRUD, Candidates CRUD, Kanban view, Resume upload, SOW CRUD, Communication logs, Admin status transitions, Vendor management.

## Key Stakeholder Decisions (Locked)

| # | Decision | Confirmed By |
| --- | --- | --- |
| 1 | SOW mandatory-linked to Resource Requests | Raja PV |
| 2 | L1/L2 interview feedback captured in candidate record | HR Team |
| 3 | Backfill: same SOW carries forward; overlap_until tracks transition | Raja PV |
| 4 | SOW default view: Active only | Jaicind |
| 5 | Candidate statuses: 10 HR-approved values (NEW → EXIT) | HR Team |
| 6 | Vendor field: master module with Anton + SipraHub sourcing | HR Team |
| 7 | SOW entry: manual (no automation in Phase 1) | HR Team |
| 8 | Payroll → Phase 2: Jira time dump CSV import + calculation | Raja PV |
| 9 | PR review workflow: daily commits → manager approval → merge | Jaicind |

# 7. Assumptions & Dependencies

## 7.1 Technical Assumptions

Users have modern browsers (Chrome, Edge, Firefox — latest 2 versions)

Stable internet connection (minimum 2 Mbps)

Database hosting infrastructure is available

Cloud storage for resume uploads is configured

Development team has access to required tools and licenses

## 7.2 Business Assumptions

Back Office team (5–7 users) is available for UAT

HR leadership will approve the PRD within 3 business days

Training will be conducted before go-live

Legacy Excel data migration is out of scope (fresh start)

SOW details will be entered manually by Admin

## 7.3 External Dependencies

Database infrastructure provisioning (1–2 days)

SSL certificate for HTTPS (provided by IT)

Email server configuration for notifications (Phase 2)

Client approvals are not required for Phase 1

# 8. Success Criteria & KPIs

## 8.1 Quantitative Metrics

The RMS will be considered successful if it achieves the following within 3 months of deployment:

90% reduction in data entry errors (baseline: 30 errors/month → target: 3)

50% faster candidate-to-client submission time (baseline: 2 days → target: 1 day)

100% audit trail coverage (all requests have logged source and communication)

Zero manual SOW-to-headcount reconciliation effort

95% user adoption rate by Back Office team within 2 weeks of go-live

System uptime of 99.5% (max 3.5 hours downtime/month)

## 8.2 Qualitative Metrics

User satisfaction score ≥ 4/5 in post-deployment survey

Positive feedback from client on profile quality

Reduced escalations to management for missing resume/profile data

Improved confidence in headcount reporting for finance team

## 8.3 User Adoption Targets

| Milestone | Timeline | Target |
| --- | --- | --- |
| Training completion | Week 1 post-deployment | 100% of users |
| Daily active usage | Week 2 post-deployment | 80% of users |
| Full adoption (no Excel) | Week 4 post-deployment | 100% of users |

# 9. Database Schema (Actual — v2.0)

[v2.0 NEW] The original PRD projected 11 tables. The actual implementation uses 6 tables — scope was rationalized during development in consultation with the HR team.

## Actual Tables (6)

| Table | Key Columns | Notes |
| --- | --- | --- |
| profiles | id, email, role, full_name | Supabase Auth-linked |
| job_profiles | id, role_name, technology, experience_level, job_description, jd_file_url | Unique constraint on role_name |
| resource_requests | id, req_id, job_profile_id, sow_id, status, type, overlap_until, priority | sow_id is a mandatory FK |
| candidates | id, request_id, candidate_name, email, status, vendor_id, resume_url, l1/l2 feedback +15 fields | Status constrained to HR-approved values |
| communication_logs | id, request_id, candidate_id, log_type, log_date, contact_person | Dual-link: per request OR per candidate |
| sows | id, sow_number, client_name, start_date, target_date, submitted_date, is_active, headcount | is_active drives default filter |

## Phase 2 Database Additions (Planned)

vendors — Vendor master (normalize from string field)

payroll_records — Jira dump imports + calculated payroll

exit_records — Dedicated exit management table

onboarding_records — Dedicated onboarding workflow table

user_training_logs — Training completion tracking

────────────────────────────────────────────────────────────

END OF DOCUMENT v2.0 (Updated March 13, 2026)

Original PRD v1.0 authored by Jaicind Santhibhavan, February 16, 2026.

Updates authored by Parth P (RMS Engineering Lead), March 13, 2026.